Updates:

* The midterm presentation is in***7 days***
  + 5 min demo, 5 min Q&A…? Slideshow?
* functionA() and functionB() are done !!
  + TLDR recipe database setup is complete
* Alex is working on getting the sorting done. Doing it on my personal VM so I don't mess with our actual data. As of now, the data from the pantry table is displayed as checkboxes.
* Need to double check that most recent login changes are on the main branch
* If a user runs out of an ingredient, it’s up to them to delete that ingredient
* The last of the database setup
  + Dropped the ingredientProperties table as we are no longer taking measurements into account
  + Setup users\_pantry table and bound it to the action of a user signing up
    - When a user signs up, a new row is created in the login table for their credentials, but a new row is also now created for them in the pantry table with an uninitialized list of pantryIngredients

Slideshow content:

* Talk about what our initial goals were for up until the midterm presentation (sprint 1 + 2 essentially) and how our progress has been on that
* Talk about what’s to come in sprint 3
* Problems we encountered