Updates:

* The midterm presentation is in***4 DAYS!***
  + Slides [here](https://docs.google.com/presentation/d/1-1_-moJ01T-3oQwHmVcIhxH8JDBgEW3792LFYN85t90/edit#slide=id.g30c86c94378_1_0)
* Sorting and pantry updates: Everything is on Alex’s personal VM with dummy data until he can get it working with all test cases. Then it will be merged and made secure.
  + User’s pantry are displayed as a checkbox list based on local storage of the user’s id
  + Select different ingredients and hit generate recipes, as of right now it gives a json of all recipes and ingredients selected.
  + Currently working on sorting it all. Using maps, so we will have to download the ds mod.
* Login updates:
  + Updated pantry sql
  + Login is more secure now with CSRF token and trying to make that consistent across pages
  + Login bug fixed
* Landing page update:
  + Working on layout, will be two buttons to lead to the recipe generator or the pantry

Things to do:

* Final backend thing: Add ingredients to fridge with the autocomplete.
* After our presentation (perhaps Friday scrum meeting), meet together for frontend talk, group make wireframes
* Practice presentation Wednesday (works for Alex and Tobias, will confirm with everyone)