Discussion Minutes:

* Alanah is pretty much done with the error pages
  + Still some minor tweaks to be made, but error pages setup for 404, 403, and 500
* Tobias is still working on the login page css
* Alanah and Tobias are working on setting up the food categories in the database
* Yiqi finished setting up the branding using Bootstrap
* When querying for all recipes with an ingredient, we can’t say just “choose (1) row where ingredient = \_\_\_\_” we have to do “choose \* rows where ingredient = \_\_\_\_” because there are some duplicates unfortunately
* Scallions vs spring onions ideally if we had more time we would combine these into the same entry - naming could’ve used more work in general

Remaining Task Items for Project: high priority, medium priority, low priority

* Login, signup
  + Login, signup CSS (Tobias)
* Home
  + Home page CSS (Diego)
  + Shopping list functionality (Diego)
    - When you hit the checkmark to check an item off the list, it removes it from the list
* Backend
  + Integrating Display Backend from the work Alex did (Alanah)
  + Star rating (Alex)
  + Ingredient exclusion filter (i.e. for dietary restrictions) (Alanah)
* Security
  + ~~Error 404 pages (Alanah)~~
  + Session security upgrades (Alanah)
  + Phpmyadmin Password is within VM and not Folders (Alanah)
  + Phpmyadmin user with limited privileges (Alanah)
* Miscellaneous
  + Landing page CSS (Yiqi)
  + Branding implementation (color scheme + logo) (Yiqi)
  + Add your own recipe page (Yiqi)
* Frontend
  + Pantry page (Alanah)
  + Recipe generate (Alex)
  + Home/landing page (Diego)
  + Login page redesign (Tobias)
  + ~~All CSS + Bootstrap being conducive to branding (Yiqi)~~