Meeting Questions

* Talked about what each member liked about this past sprint
  + Distribution of tasks was even and fair
  + Progress made and ability to see progress come to life was satisfying
  + Scrum meetings helped communication stay consistent and keep everyone on the same page
* Talked about what each member learned during this past sprint
  + Lots of exposure to PHP, which some members didn’t get that much experience with before
  + Experience trying to improve security - learned more about zap, content security policies, directory browsing, etc
  + Learned about how to bring up issues in a group setting to have an open discussion about how the group wants to go forward with those obstacles
  + Learned how simple it was to make a search engine using JS
* Talked about what we could’ve done better
  + Time management time management time management
  + There could’ve been clearer instructions for the midterm presentation
* Talked about what we wish was different about this sprint
  + Better structured front end

Key takeaways

* Focus on getting front end implementation completed sooner, than work out kinks in backend later
* Continue holding group meets in order to move timeline along
* Group accountability is important for last spring, kindly remind members to stay on top of their work

Project tasks still in progress - will provide more updates during next Scrum Meeting (Monday, 11/4)