Discussion Minutes:

* Tobias will work on setting up the user home div’s for the shopping list, featured recipes, and pantry
  + After that, shopping list work can begin
* Pantry page will be separate from the recipe generation
* Alanah Worked on notifications for sign-ins and logins and code for adding ingredients and displaying ingredients
  + Needs to work on Phpmyadmin background things
  + Working on Frontend and Backend for Pantry Page

Remaining Task Items for Project: high priority, medium priority, low priority

* Login, signup
  + Login, signup CSS (Tobias)
* Home
  + Home page CSS (Diego)
  + Shopping list functionality (Tobias)
    - When you hit the checkmark to check an item off the list, it removes it from the list
* Backend
  + Integrating Display Backend from the work Alex did (Alanah)
  + Star rating (Alex)
  + Lemon vs lemon juice :( (Alex)
  + Ingredient exclusion filter (i.e. for dietary restrictions) (Alanah)
* Security
  + Error 404 pages (Alanah)
  + Session security upgrades (Alanah)
  + Phpmyadmin Password is within VM and not Folders (Alanah)
  + Phpmyadmin user with limited privileges (Alanah)
* Miscellaneous
  + Landing page CSS (Yiqi)
  + Branding implementation (color scheme + logo) (Yiqi)
  + Add your own recipe page (Yiqi)
* Frontend
  + Pantry page (Alanah)
  + Recipe generate (Alex)
  + Home/landing page (Diego)
  + Login page redesign (Tobias)
  + All CSS + Bootstrap being conducive to branding (Yiqi)
    - For consistent fonts and colors
* The Sprint 3 Backlog has been setup on GitHub Projects