Sprint 2 milestone deadline updates (changes in green):

* Login, Signup Backend: **10/14**
* Pantry Backend: ~~10/1~~ **10/18**
* Recipe Generator Backend: ~~10/7~~ **10/18**
* Midterm Presentation: **10/25**

Frontend Discussion:

* We need to have a practical frontend for functional testing purposes
  + We can save the heavy CSS and visual UX details for next sprint

How we would categorize the ingredients - in “tabs” within the fridge

* Fluid
* Dry ingredients (ex: spices, flour, sugar)
* Produce
* Meats & Cheeses
* Leftovers
  + User input title and description + date cooked

Group updates:

* Choosing to ignore ingredient measurements for right now
* Alanah is working on the signup/login
* Tobias is working on functionA()
* Diego is automating the parsing of the recipe JSON to make ingredient listings consistent
* Alex will work on sorting algo with dummy data and tables in personal repo
* Yiqi is working on some html page setup and basic form for the login display so Alanah can test
  + login.html, modal + form login, redirect to homepage on success